INFOVISION PROMPT VALIDATOR

# Business Requirements Document
for MVP and Full-Stack Delivery

Prepared from the Prompt Validator reference documents and model-specific prompt guideline pack

| Prepared for | Internal confidential initiative |
| --- | --- |
| Project name | Enterprise Prompt Validator MVP |
| Prepared by | Kishore Bodelu - implementation planning draft |
| Version | v1.0 - March 30, 2026 |

Purpose: define the MVP, scope, APIs, architecture, phased rollout, data design, user journey, full-stack implementation approach, Claude-assisted build strategy, and required skill set.

# 1. Executive Summary

The Prompt Validator MVP is intended to become a centralized enterprise scoring and improvement engine that evaluates prompts before they are sent to an LLM. The core design principle is one backend intelligence layer with a universal baseline plus persona-specific scoring overlays, exposed first through APIs and later through MCP, chat channels, and IDE integrations.

The initial MVP should not be treated as a simple prompt checker. It must act as a policy-driven reasoning service that scores prompt quality, explains weaknesses, recommends improvements, and optionally rewrites prompts into stronger versions while staying model-aware and persona-aware.

# 2. Intent Understood from the Source Documents

• Build one centralized validation brain, not five separate applications.

• Support two-tier scoring: Persona 0 universal baseline for everyone, then Personas 1-4 as role-specific scoring overlays.

• Expose the engine as layered APIs first, because every later channel must call the same source of truth.

• Give users three immediate outcomes: quality score, actionable feedback, and auto-improved prompt.

• Keep the solution model-agnostic while using provider-specific prompting guidance to shape scoring and rewrite logic.

• Design for later multi-channel access: direct API, MCP/LLM tool use, Microsoft Teams or chat interfaces, and IDE plugin usage.

• Capture evaluation data from day one so the organization can benchmark prompt quality, autofix adoption, and persona/channel trends.

# 3. Business Problem Statement

Prompt quality currently varies widely across roles such as developers, QA engineers, PMs, BAs, POs, and support staff. Poor prompts create low-quality AI output, rework, inconsistency, wasted model spend, and no enterprise-wide visibility into where prompting maturity is weak. The organization needs a measurable, defensible standard for good prompting that can be enforced consistently across all tools and delivery contexts.

# 4. Business Objectives

| Objective | Outcome | MVP Measure |
| --- | --- | --- |
| Standardize prompting | Every employee prompt can be evaluated against a common baseline and role-specific rules | 5 persona-ready APIs |
| Improve output quality | Users receive guided improvements before prompts hit target LLMs | Score + issues + rewrite |
| Reduce rework and cost | Better prompts reduce retries, drift, and unnecessary token usage | Higher first-pass acceptance |
| Create analytics loop | Leadership can view persona/channel quality trends | Prompt log + score metadata |

# 5. Scope

## In Scope for MVP

• Universal prompt validation engine with persona-aware routing

• Five API endpoints or one common engine plus five persona wrappers

• Prompt score, issue detection, suggestion generation, and auto-fix output

• Rules/configuration storage for persona weights, checks, penalties, and suggestions

• Basic authentication and persona mapping support

• Prompt evaluation logging and analytics-ready data structure

• Simple UI for manual testing and internal validation

• Claude-assisted code generation plan for backend, frontend, prompt configs, and documentation

## Out of Scope for MVP

• Complex role auto-detection using enterprise directory enrichment

• Full advanced admin console and enterprise reporting dashboards

• Complete plugin hardening for every IDE and messaging platform

• Edge-case persona customization beyond the 95% common patterns

# 6. Personas and Evaluation Model

The source reference defines a two-tier model: Persona 0 is the universal baseline applied to all employees, while Personas 1-4 add role-specific scoring according to job function. This means every evaluation should contain a baseline score plus an elevated role score, with a final weighted composite used for the user-facing result.

| ID | Persona | Primary Use Cases | Critical Needs |
| --- | --- | --- | --- |
| P0 | All Employees | summaries, emails, Q&A, explanations | clarity, context, specificity, output format |
| P1 | Developer + QA | code, debugging, test cases, automation | technical precision, edge cases, testability |
| P2 | PM / TPM | status reports, estimates, capacity analysis | format, reproducibility, context, prioritization |
| P3 | BA + PO | requirements, user stories, analysis | grounding, business relevance, accuracy, prioritization |
| P4 | Support Staff | customer replies, ticket notes, KB prompts | tone, compliance, actionability, speed |

## Universal Validation Backbone

• Action verb present

• Context provided

• Output format declared

• Constraints defined

• Audience identified

• Ambiguity minimized

• Acceptance criteria or success shape implied

## Cross-Provider Guideline Translation for the Engine

The prompt-guideline pack should not be copied blindly into one generic rubric. It should be normalized into portable validator checks plus model-specific rewrite hints.

| Provider | What matters most | How validator should use it |
| --- | --- | --- |
| Claude | clarity, XML structure, examples, role framing, self-review | suggest XML/delimited structure, role statements, examples, self-critique loop |
| Gemini | clear instructions, format control, context-first, few-shot examples | reward explicit format and examples, recommend prompt decomposition for large tasks |
| Perplexity | specific search-friendly queries, avoid few-shot, source-aware constraints | flag vague multi-topic search prompts, recommend search parameters and source transparency |
| Community | specificity, iteration, structured sections, human review | enforce sectioned prompts, versioning, prompt library, review loop |

# 7. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Persona-based validation | System shall accept prompt text and persona identifier, then apply baseline plus persona-specific checks. |
| FR-02 | Scoring | System shall return overall score, dimension-level scores, rating band, and major issue categories. |
| FR-03 | Feedback | System shall return clear, actionable feedback prioritized by severity. |
| FR-04 | Auto-fix | System shall generate an improved prompt preserving user intent while filling missing structure and constraints. |
| FR-05 | API support | System shall expose one universal API and persona-specific APIs or equivalent routed endpoints. |
| FR-06 | Prompt logging | System shall log prompt, persona, score breakdown, autofix, timestamp, channel, and model target metadata. |
| FR-07 | Authentication | System shall support API key based or token-based access for internal controlled rollout. |
| FR-08 | Persona mapping | System shall allow manual persona assignment initially and support future role-based mapping. |
| FR-09 | UI | System shall provide a simple interface to submit prompts, view scores, compare original versus improved prompt, and copy output. |
| FR-10 | Model-aware rewrite hints | System shall optionally tailor rewrite guidance for Claude, Gemini, Perplexity, or generic mode. |

# 8. Non-Functional Requirements

• Consistency: same prompt should score consistently across channels because all channels call the same engine.

• Latency: API responses should be fast enough for interactive use; target sub-3-second median for MVP.

• Extensibility: persona configs, scoring weights, and suggestion rules must live in editable config rather than code-only logic.

• Security: handle confidential prompts carefully; design for restricted-network mode and future local baseline mode.

• Auditability: store before/after prompts, dimension scores, and decision trace metadata.

• Availability: backend reliability is critical because all downstream channels depend on it.

# 9. Recommended Solution Architecture

Best-fit MVP architecture is a hybrid rules-plus-LLM design. Rules handle deterministic checks such as missing action verb, absent format, lack of context, or missing acceptance criteria. An LLM-based evaluator handles nuance, explanation quality, and prompt rewriting. The orchestration layer combines both into one scored response.

• Frontend UI (React/Next.js or Streamlit for internal MVP)

• API Gateway / FastAPI backend

• Prompt preprocessor

• Rule engine and persona config loader

• LLM evaluation and rewrite service

• Scoring aggregator

• Auth and persona mapping module

• Database for logs, personas, users, and analytics-ready records

## Suggested Data Entities

| Entity | Purpose | Suggested fields |
| --- | --- | --- |
| personas | rule definitions | persona_id, name, weight_json, checks_json, suggestions_json |
| users | role mapping | user_id, email, display_name, assigned_persona, auth_source |
| prompt_validations | evaluation history | validation_id, user_id, prompt_text, improved_prompt, score_json, channel, target_model, created_at |
| audit_events | operational tracking | event_id, request_id, route, duration_ms, status, error |

# 10. API Design Summary

| Endpoint | Method | Purpose | Key response fields |
| --- | --- | --- | --- |
| /validate | POST | Universal validation entry point | score, issues, suggestions, improved_prompt |
| /validate/p0 | POST | Baseline only or general employee prompt | baseline_score, penalties, tips |
| /validate/p1 | POST | Developer + QA persona scoring | dimension_scores, code/test guidance |
| /validate/p2 | POST | PM / TPM persona scoring | format, reproducibility, context insights |
| /validate/p3 | POST | BA + PO persona scoring | grounding, citation, prioritization advice |
| /validate/p4 | POST | Support persona scoring | tone, compliance, customer-actionability guidance |
| /personas | GET | Return persona catalog and scoring metadata | persona metadata |
| /health | GET | Operational health check | status, version |

# 11. End-User Journey

• User opens UI or sends prompt through integrated channel.

• User persona is selected manually, assigned from user profile, or defaults to Persona 0.

• Prompt is evaluated against universal and persona-specific checks.

• System returns score, category-wise weaknesses, and an auto-improved version.

• User can accept the improved prompt, edit it, or re-run validation.

• All interactions are logged for organizational learning and future analytics.

# 12. Step-by-Step MVP Implementation Plan

| # | Workstream | Description |
| --- | --- | --- |
| Step 1 | Create source-of-truth repository | Store the two Infovision documents plus provider-specific prompt guideline documents in a structured docs folder; extract normalized rules into JSON/YAML. |
| Step 2 | Define evaluation schema | Finalize scoring dimensions, weight model, severity levels, response schema, persona mapping, and rating bands. |
| Step 3 | Build baseline validator | Implement deterministic checks for the universal persona and return score plus suggestions. |
| Step 4 | Add persona overlays | Implement P1-P4 weighted checks and persona-specific suggestion templates. |
| Step 5 | Integrate LLM evaluator | Use one LLM service for nuanced explanation and prompt rewrite. Keep deterministic rules separate from rewrite prompting. |
| Step 6 | Build FastAPI layer | Create common request/response contracts, routes, auth middleware, and health endpoints. |
| Step 7 | Add persistence | Log prompt runs, scores, rewrites, user/persona mapping, and channel attribution. |
| Step 8 | Create internal UI | Build a minimal React or Streamlit interface for submit-score-improve-compare workflow. |
| Step 9 | Test with persona-wise prompt packs | Use bad, average, and good prompts for each persona and compare score behavior. |
| Step 10 | Prepare future channels | After API stability, add MCP wrapper, Teams bot, and plugin adapters without changing scoring logic. |

# 13. Claude-Assisted Full-Stack Build Strategy

Your stated intent is to use Claude to generate the full-stack code. That is practical, but only if the build is split into controlled deliverables instead of one giant code prompt. The safest approach is spec-first generation: generate contracts and configs first, then backend, then frontend, then tests, then deployment assets.

• Prompt Claude first to generate the repository skeleton, architecture notes, and configuration files.

• Next generate persona config JSON/YAML from the source documents.

• Then generate the FastAPI backend in modules: schemas, services, rule engine, router layer, persistence, auth.

• After backend contracts are stable, generate the frontend UI against the published API schema.

• Use follow-up prompts for tests, Docker, CI/CD, deployment scripts, seed data, and sample payloads.

• Force Claude to avoid over-engineering and to produce minimal, maintainable code with clear module boundaries.

## Recommended Claude Delivery Sequence

| Phase | Deliverable | Claude output expected |
| --- | --- | --- |
| 1 | Architecture pack | folder structure, module responsibilities, request/response schema |
| 2 | Persona configs | weights, checks, penalties, suggestions, examples |
| 3 | Backend core | FastAPI app, validators, scoring service, rewrite service |
| 4 | Persistence | SQLAlchemy models, migrations, seed config |
| 5 | Frontend | prompt form, score card, side-by-side compare view, auth shell |
| 6 | Testing and DevOps | unit tests, integration tests, Dockerfile, compose, CI pipeline |

## Claude Prompting Guardrails for Code Generation

• Ask for code in bounded modules, not the entire system in one shot.

• Provide exact file names and expected responsibilities.

• Request API contracts before UI generation.

• Ask Claude to preserve simplicity and avoid unnecessary abstractions.

• Require sample requests, responses, and unit tests for each module.

• Use review-refine prompts after every major code batch.

# 14. Required Skill Set for the MVP

| Skill Area | Why it is needed | Preferred tools / experience |
| --- | --- | --- |
| Prompt engineering | translate provider docs into normalized validation logic | Claude, Gemini, OpenAI, Perplexity prompting patterns |
| Backend API development | build core scoring service and exposed APIs | Python, FastAPI, Pydantic, REST, auth |
| Rules and config design | separate editable scoring rules from code | JSON/YAML schema design |
| LLM integration | generate explanations and auto-fixes | provider SDKs, retry logic, token/cost awareness |
| Frontend engineering | deliver internal UI for testing and adoption | React/Next.js or Streamlit |
| Data and persistence | capture logs and analytics-ready records | Postgres/SQLite, SQLAlchemy |
| DevOps and hosting | package and deploy quickly for internal testing | Docker, CI/CD, cloud hosting |
| Security and governance | handle confidential prompts safely | RBAC, secrets, logging hygiene, policy controls |
| Testing and QA | validate score consistency and API quality | pytest, integration testing, test prompt packs |
| MCP / tool integration | future-proof for Phase 2 automation | MCP basics, tool schema design |
| Teams / bot integration | support later enterprise rollout | Bot framework or Teams app basics |

# 15. Risks, Assumptions, and Dependencies

## Key Risks

• Incorrect translation of reference documents into executable rules will undermine trust in scoring.

• Overdependence on LLM-only judging can make scores feel random; deterministic rules are required.

• Trying to build all channels at once may delay the backend, which is the actual product.

• Persona edge cases can explode scope if the 95% common-pattern principle is ignored.

## Assumptions

• The organization will provide final role-to-persona mapping inputs.

• A single internal hosting path will be approved quickly for testing.

• The prompt-guideline pack will remain the initial source of truth for scoring logic.

## Dependencies

• Access to all source documents and later Day-2 data strategy document

• PM coordination for persona mapping and rollout workflow

• Hosting and credential approval

• Target LLM/provider decision for rewrite/explanation engine

# 16. Recommended Immediate Next Actions

• Finalize BRD and convert the source documents into machine-readable persona configs.

• Freeze request/response schema for the validation API.

• Generate repository skeleton and backend module plan through Claude.

• Implement baseline Persona 0 scoring first, then persona overlays.

• Create 10-15 test prompts per persona for scoring validation.

• Host the API early for aggressive internal testing.