AIMPLIFY

Prompt Validator MVP

Engineering & Delivery Summary Report

InfoVision CoE AI/GenAI Practice  •  Kishore Bodelu

April 2026

✅ PRODUCTION LIVE • All Channels Operational • GitHub → Vercel CI/CD Active

# 1. Executive Summary

AIMPLIFY Prompt Validator is a production-grade, multi-channel AI prompt evaluation platform built for InfoVision’s enterprise clients. It validates user prompts against 5 personas (Developer, PM, BA, Support, All Employees), scores them 0-100, identifies gaps, and auto-generates improved prompts using LLM rewriting.

| Platform | AIMPLIFY Prompt Validator MVP |
| --- | --- |
| Deployment | Vercel (Serverless) + GitHub CI/CD ¦ URL: promptvalidatorcompleterepo.vercel.app |
| Channels | Web UI • REST API • MCP (Claude Desktop) • Microsoft Teams • Slack |
| LLM Stack | Anthropic Claude (primary) → Groq (fallback) → Static rules engine (final fallback) |
| MCP Tools | validate_prompt • improve_prompt • list_personas • get_persona_details • query_history • get_analytics • save_validation |
| Status | ✅ PRODUCTION LIVE — commit 71e2a46 — April 2026 |

# 2. Complete Work Log — All Changes by Commit

| Commit | Date | Type | Description |
| --- | --- | --- | --- |
| 71e2a46 | Apr 20, 2026 | feat(assets) | Add InfoVision logo PNG and SVG for Web UI header — files were untracked, never deployed |
| a5283de | Apr 20, 2026 | ci | Retrigger Vercel deployment after force-push broke GitHub→Vercel webhook |
| 7738a9f | Apr 20, 2026 | feat(frontend) | Apply AIMPLIFY brand style guide to Web UI — light theme, Poppins font, brand lockup, responsive layout |
| 2f594ae | Apr 16, 2026 | fix(mcp) | Always display improved_prompt as explicit Improved Version section — bypass tools.py silent drop condition |
| d19614a | Apr 16, 2026 | fix(mcp) | Return full ValidatePromptOutput with structured data in MCP responses |
| 83c8b03 | Apr 16, 2026 | fix(mcp) | Render improved_prompt as Markdown heading instead of collapsed code block |
| 9fc1e75 | Apr 16, 2026 | fix(improver) | Lower is_prompt_too_thin_for_rewrite threshold to fix short-prompt LLM bypass |
| f1917c2 | Apr 16, 2026 | fix(mcp) | Fully sync MCP ValidatePromptOutput with Web UI API ValidateResponse |
| 53d6d3f | Apr 2026 | feat(governance) | Add data governance endpoints and loader |
| dbd7490 | Apr 2026 | feat(mcp) | Match Slack Block Kit visual formatting in MCP responses |
| 2fc8b72 | Apr 2026 | feat(mcp) | Ensure MCP response format matches REST API ValidateResponse across all channels |
| cfb2f07 | Apr 2026 | refactor(mcp) | Replace stdio+REST MCP server with HTTP proxy bridge (mcp-proxy.js) |
| 75bae6e | Apr 2026 | fix(mcp) | Return formatted_report as Markdown text — prevent Claude Desktop from summarizing JSON |
| df3976b | Apr 2026 | feat(mcp) | Add formatted_report field — pre-built readable validation report |
| d31ad0a | Mar 2026 | fix(mcp) | Set maxDuration=60, fix empty suggestions in validate_prompt tool |
| 480d401 | Mar 2026 | fix(mcp) | Add score_display field to prevent Claude Desktop misformatting score as X/10 |
| baf04b8 | Mar 2026 | fix(teams) | Resolve real user email via Bot Framework connector API |
| 42cbb9c | Mar 2026 | feat(admin) | Add token usage and cost tracking for all LLM validations |
| 8dc33a7 | Mar 2026 | feat(users) | Track users per channel across all channels |
| 4c6cbdc | Mar 2026 | fix(admin) | Filter by raw channel field so all historical records show in dashboard |
| 63785b9 | Mar 2026 | perf | Reduce latency for Sonnet-4-6 without changing model |
| c26c49b | Mar 2026 | fix(admin) | Show scoring mode badge in LLM column |
| 2c693fa | Mar 2026 | fix(teams) | Show per-dimension scores in Adaptive Card (score/weight format) |
| 5301bd6 | Mar 2026 | feat(mcp) | Implement MCP server with 7 tools and LangGraph agent integration |
| eb96a54 | Mar 2026 | feat(admin) | Add protected admin dashboard with search, filter, pagination |
| 95efd6a | Mar 2026 | feat(integrations) | Add Slack slash command and Teams bot manifest for /validate |
| 38ada6d | Mar 2026 | perf | Async validate endpoint, background DB writes, Fluid Compute maxDuration |

# 3. Channel Status Summary

| Channel | Status | Endpoint | Score+Dims | Improved Prompt |
| --- | --- | --- | --- | --- |
| Web UI | ✅ LIVE | promptvalidatorcompleterepo.vercel.app | ✅ Working | ✅ Working |
| REST API | ✅ LIVE | /api/v1/validate | ✅ Working | ✅ Working |
| MCP (Claude Desktop) | ✅ LIVE | /mcp (JSON-RPC 2.0) | ✅ Working | ✅ Fixed (Apr 16) |
| Microsoft Teams | ✅ LIVE | /api/v1/teams/message | ✅ Working | ✅ Working |
| Slack | ✅ LIVE | /api/v1/slack/validate | ✅ Working | ✅ Working |

# 4. MCP Server — 7 Available Tools

| Tool Name | Description |
| --- | --- |
| validate_prompt | Validate prompt against a persona. Returns score, rating, dimension breakdown, strengths, issues, suggestions + AI-improved version. |
| improve_prompt | Generate structured improved version of any prompt using LLM rewriting with persona-specific guidelines. |
| list_personas | List all 5 evaluation personas: All Employees, Developer+QA, Technical PM, BA+PO, Support Staff. |
| get_persona_details | Get criteria, dimension weights, and scoring rules for a specific persona. |
| query_history | Retrieve past validation records — filter by user email, persona, or limit. |
| get_analytics | Aggregate stats and trends: total validations, average score, per-persona counts, rating distribution. |
| save_validation | Persist a validation result to the audit trail database. |

# 5. Key Bug Fixes & Root Causes

| Area | Root Cause | Fix Applied |
| --- | --- | --- |
| MCP Improved Prompt Missing | tools.py line 149: condition 'improved != prompt_text' silently dropped improved prompt section from formatted_report when LLM returned similar text | jsonrpc_handler.py: extract improved_prompt directly from result dict, always append as explicit '## Improved Version' block — tools.py untouched |
| MCP No Tools Available | Claude Desktop config missing mcpServers entry; mcp-proxy.js not registered | Added {"command":"node", "args":["...mcp-proxy.js"]} to claude_desktop_config.json |
| Vercel 404 on All Routes | Force push broke GitHub→Vercel webhook; deployment desynced | Empty commit (a5283de) retriggered webhook; avoid --force on main going forward |
| InfoVision Logo Not Displaying | logo PNG and SVG files were untracked in git — never committed, never deployed | Committed frontend/infovision-logo.png + .svg (commit 71e2a46); FastAPI /assets mount resolves correctly |
| MCP Score Shown as X/10 | Claude Desktop interpreted raw float as fraction without display context | Added score_display field ('78 / 100') to ValidatePromptOutput schema |
| MCP Improved Prompt as Code Block | improved_prompt wrapped in ``` caused Claude Desktop to render as collapsed block | Render as plain Markdown with ## heading — headings display as live Markdown |
| Teams Dimension Scores Missing | validate_prompt only returned top-level score, not dimension_scores array | Added dimension_scores and persona_name to Teams Adaptive Card response |
| Thin Prompt LLM Bypass | is_prompt_too_thin_for_rewrite threshold too high — short but valid prompts skipped LLM | Lowered threshold to fix short-prompt detection (commit 9fc1e75) |

# 6. Deployment Architecture

| Live URL | https://promptvalidatorcompleterepo.vercel.app |
| --- | --- |
| Runtime | Vercel Serverless (Python ASGI) — FastAPI via api/index.py handler |
| Routing | vercel.json rewrites all /(*) to /api/index |
| CI/CD | GitHub main branch push → Vercel auto-deploy (webhook triggered) |
| Static Assets | FastAPI StaticFiles mount: /assets → frontend/ directory |
| MCP Transport | Streamable HTTP (stateless POST) — JSON-RPC 2.0 — /mcp endpoint |
| MCP Proxy | mcp-proxy.js (Node.js stdio bridge) → HTTP POST to /mcp |
| Database | MongoDB (production) / SQLite (local fallback) |
| LLM Primary | Anthropic Claude (claude-sonnet-4-6) |
| LLM Fallback | Groq (llama/mixtral) → Static rules engine |

# 7. Repository Sync Status

| Layer | Commit | Sync Status | Notes |
| --- | --- | --- | --- |
| Local (dev machine) | 71e2a46 | ✅ Clean | No uncommitted source changes |
| GitHub (origin/main) | 71e2a46 | ✅ In sync | Latest push confirmed |
| Vercel (production) | 71e2a46 | ✅ Deployed | All routes operational |

Prepared by: Kishore Bodelu ¦ InfoVision CoE AI/GenAI Practice AIMPLIFY Prompt Validator MVP • April 2026 • CONFIDENTIAL